Perfect — let’s turn your organized user stories into a Trello backlog structured across three sprints. I’ll give you card titles, user stories, and acceptance criteria in the Given… When… Then… format. This way, you’ll have a clear roadmap for “The Alright Spiderman” in Greenfoot.

🟢 Sprint 1: First Playable (Core Mechanics, Placeholder Art)

Game Setup & Visual Design

Card Title: Random Gem Spawning

- User Story: As a player, I want gems to appear randomly on the map, so that each playthrough feels dynamic and unpredictable.

- Acceptance Criteria:

  - Given the game has started,

  - When gems are spawned,

  - Then they should appear at random positions on the map.

Card Title: Loa Blessings Spawning

- User Story: As a player, I want Loa blessings to appear randomly every 15 seconds, so that I can find power-ups during gameplay.

- Acceptance Criteria:

  - Given the game is running,

  - When 15 seconds have passed,

  - Then a blessing should spawn at a random location.

Card Title: Heart Spawning for Health

- User Story: As a player, I want hearts to appear randomly every 5 seconds when Spiderman is in need of health, so that Spiderman has a way of regenerating health during the game.

- Acceptance Criteria:

  - Given Spiderman’s health is below full,

  - When 5 seconds pass,

  - Then a heart should spawn at a random location.

Controls

Card Title: Arrow Key Movement

- User Story: As a player, I want Spiderman to move using arrow keys, so that I can freely explore the map.

- Acceptance Criteria:

  - Given the player presses an arrow key,

  - When Spiderman responds,

  - Then he should move in the corresponding direction.

Card Title: Web Projectile Shooting

- User Story: As a player, I want Spiderman to shoot web projectiles, so that I can defeat spirits sent from the Demon Star.

- Acceptance Criteria:

  - Given the player presses the shoot key,

  - When Spiderman fires,

  - Then a web projectile should appear and travel forward.

NPC & Enemy Logic

Card Title: Algol Summons Spirits

- User Story: As a player, I want Algol to send evil spirits to attack Spiderman, so that I have enemies to fight and avoid.

- Acceptance Criteria:

  - Given the game is running,

  - When Algol triggers an attack,

  - Then spirits should spawn and move toward Spiderman.

Card Title: Evil Spirit Combat

- User Story: As a player, I want Spiderman to face evil spirits that can shoot at him and take longer to defeat, so that the combat feels more intense and strategic.

- Acceptance Criteria:

  - Given spirits are spawned,

  - When Spiderman engages them,

  - Then spirits should fire projectiles and require multiple hits to defeat.

Win/Lose Conditions

Card Title: Gem Collection Victory

- User Story: As a player, I want Spiderman to collect all 12 gems, so that I can win the game.

- Acceptance Criteria:

  - Given Spiderman collects gems,

  - When the 12th gem is collected,

  - Then the game should display a victory message.

Card Title: Death = Game Over

- User Story: As a player, if Spiderman dies I want the game to end, so that I know that I lost the game.

- Acceptance Criteria:

  - Given Spiderman’s health reaches zero,

  - When the condition is met,

  - Then the game should end with a “Game Over” message.

🟡 Sprint 2: Beta (Artwork, Animation, Additional Features)

Visuals & Effects

Card Title: Web Projectile Visual Effects

- User Story: As a player, I want visual effects for web projectiles, so that combat feels more immersive.

- Acceptance Criteria:

  - Given Spiderman shoots a web,

  - When the projectile appears,

  - Then it should display a distinct visual effect.

Card Title: Gem Collection Animation

- User Story: As a player, I want visual effects when collecting gems, so that I feel rewarded.

- Acceptance Criteria:

  - Given Spiderman collects a gem,

  - When the gem disappears,

  - Then a glow or burst animation should play.

Level Progression

Card Title: Difficulty Scaling

- User Story: As a player, I want the game to get harder every time Spiderman collects 3 gems, so that the challenge increases with progress.

- Acceptance Criteria:

  - Given Spiderman collects gems,

  - When the count reaches multiples of 3,

  - Then enemy difficulty should increase.

Card Title: Stage Advancement

- User Story: As a player, I want Spiderman to go to the next stage after collecting 6 gems, so that I can advance in the game.

- Acceptance Criteria:

  - Given Spiderman collects gems,

  - When the count reaches 6,

  - Then the game should transition to the next stage.

Power-Ups & States

Card Title: Blessings Grant Powers

- User Story: As a player, I want power-ups to grant Spiderman special powers, so that I can more effectively defeat spirits.

- Acceptance Criteria:

  - Given Spiderman collects a blessing,

  - When the effect is applied,

  - Then Spiderman should gain a temporary special ability.

Card Title: Calm → Focused State Transition

- User Story: As a player, I want Spiderman to start in a calm state and transition to a focused state after a period of time, so that I can experience a boost in speed and web-shooting ability.

- Acceptance Criteria:

  - Given Spiderman is calm,

  - When the focus timer triggers,

  - Then Spiderman should enter focused state with boosted abilities.

Card Title: Focused → Calm/Tired State Transition

- User Story: As a player, I want Spiderman to return to a calm state or enter a tired state after using focus mode, so that I must manage his energy strategically.

- Acceptance Criteria:

  - Given Spiderman is focused,

  - When the focus duration ends,

  - Then Spiderman should either return to calm or enter tired state.

🔵 Sprint 3: MVP (Bug Fixes, Polish, Nice-to-Have Features)

Bug Fixes & Stability

Card Title: Debug Collision Detection

- User Story: As a player, I want Spiderman’s collisions with enemies, gems, and projectiles to work correctly, so that gameplay feels fair.

- Acceptance Criteria:

  - Given Spiderman interacts with objects,

  - When collisions occur,

  - Then the correct outcome (damage, collection, etc.) should trigger.

Card Title: Debug Spawn Timers

- User Story: As a player, I want gems, blessings, and hearts to spawn consistently, so that gameplay is predictable.

- Acceptance Criteria:

  - Given the game is running,

  - When timers trigger,

  - Then the correct item should spawn at the expected interval.

Nice-to-Have Features

Card Title: Sound Effects Implementation

- User Story: As a player, I want sound effects for web shooting, gem collection, and enemy defeat, so that gameplay feels more immersive.

- Acceptance Criteria:

  - Given an action occurs (shooting, collecting, defeating),

  - When the event is triggered,

  - Then a corresponding sound effect should play.

Card Title: Victory Message Animation

- User Story: As a player, I want a message to appear saying “Mission Completed: Balance Restored” after collecting all twelve gems, so that I feel a sense of accomplishment and closure.

- Acceptance Criteria:

  - Given Spiderman collects all gems,

  - When the victory condition is met,

  - Then the message should appear with animation or visual emphasis.

✅ This breakdown gives you titles, stories, and acceptance criteria ready to drop into Trello. Each sprint builds logically:

- Sprint 1 → Core mechanics (playable loop).

- Sprint 2 → Visual polish + progression + power-ups.

- Sprint 3 → Bug fixes + nice-to-have effects.

Would you like me to also group these into Trello lists per sprint (so you can copy-paste directly into Trello), or keep them as this structured backlog?